## Slide 1: MODULE 3
Managing Information Systems Projects

## Slide 2: PROJECT MANAGEMENT PROCESS
Introduction
A project is a temporary and unique endeavor with a specific set of objectives that are planned, executed, and controlled to achieve a defined outcome.
Project management is one of the critical processes of any project. At the start of a project, the amount of planning and work required can seem overwhelming.
There will be tasks that need to be completed at just the right time and in just the right sequence.
Project managers know it is often easier to handle the details of a project and take steps in the right order when you break the project down into phases. Dividing your project management efforts into these five phases can help give your efforts structure and simplify them into a series of logical and manageable steps.

## Slide 3: Characteristics of a project
Temporary. Projects have a defined start and end date. Once the project objectives are achieved, the project is considered complete.
Unique. Each project has a set of specific goals and deliverables that distinguish it from other activities. Even if the goals are similar to previous projects, the context, constraints, and stakeholders involved can make each project unique.
Defined scope. Projects have clear boundaries that outline the work that needs to be done to achieve the project objectives. The scope defines what is included and excluded from the project.
Resource allocation. Projects require the allocation of resources, including people, time, money, and materials, to accomplish the defined objectives
Planning and execution. Projects involve planning activities to define the project scope, schedule, budget, and resources. Execution involves carrying out the planned activities to produce the project deliverables.
Progressive elaboration. Project details are often refined and elaborated upon as the project progresses and more information becomes available. This is known as progressive elaboration.
Risk and uncertainty. Projects often involve elements of risk and uncertainty, and effective project management includes identifying, assessing, and managing these uncertainties throughout the project life cycle.

## Slide 4: Conditions under which a project is considered a failure.
Failure to meet objectives. The project fails to deliver the intended outcomes and does not achieve its stated goals.
Exceeding budget. The project costs significantly exceed the initially allocated budget. This may result from poor cost estimation.
Overrunning schedule. The project takes much longer to complete than originally planned. Delays can be caused by various factors, including poor scheduling, resource constraints.
Poor quality. When the final deliverables do not meet the expected quality standards.
Stake holder dissatisfaction. Key stakeholders, including customers, sponsors, or end-users, are dissatisfied with the project's results.
Scope creep. The project experiences uncontrolled changes in scope, leading to confusion, increased costs, and delays. Failure to manage scope changes effectively can undermine the project's success.

## Slide 5: Causes of project failure
Inadequate planning. Poorly defined project scope, insufficient resource estimation, and inadequate risk assessment can lead to project failure. Lack of a comprehensive project plan can result in confusion, scope creep, and unanticipated challenges.
Unclear objectives and requirements. If project objectives and requirements are unclear or not well-defined, it becomes difficult to meet stakeholder expectations. Changes in requirements during the project can lead to scope creep and affect project success.
Insufficient stakeholder involvement and communication. Inadequate engagement with stakeholders, including sponsors, end-users, and team members, can result in misunderstandings and unmet expectations. Poor communication can lead to project delays, conflicts, and dissatisfaction.
Lack of skilled team members. A project team lacking the necessary skills and expertise can struggle to deliver quality outcomes. Inadequate training and a mismatch of skills to project requirements contribute to project failure.
Inadequate resource management. Insufficient allocation of resources, including human resources, time, and budget, can lead to delays, cost overruns, and compromised project quality. Resource constraints may hinder the project's ability to meet its objectives.

## Slide 6: Causes of project failure
Scope creep. Uncontrolled changes in project scope, also known as scope creep, can lead to increased project complexity, additional costs, and delays.
Poor risk management. Failure to identify, assess, and manage risks can result in unexpected issues that derail the project. Lack of a proactive risk management approach can lead to increased costs, schedule delays, and overall project failure.
Inadequate project monitoring and control. Insufficient monitoring of project progress and a lack of effective control mechanisms can contribute to deviations from the project plan. Without timely intervention, issues may escalate, leading to project failure.
Technology challenges. Projects that involve the implementation of new or complex technologies may face technical challenges. Incompatibility issues, system failures, or difficulties integrating new technologies can jeopardize project success.

## Slide 7: Causes of project failure
Ineffective leadership. Weak or ineffective project leadership can result in a lack of direction, poor decision-making, and an inability to inspire and motivate the project team. Leadership is critical for keeping the project on track and addressing challenges.
External influences. External factors, such as changes in market conditions, regulatory requirements, or geopolitical events, can impact a project. Failure to adapt to external influences can lead to project failure.
Inadequate change management. Projects often bring about changes in processes, systems, or organizational structures. Failure to manage these changes effectively can lead to resistance, confusion, and ultimately project failure.

## Slide 8: Benefits from information systems projects.
Tangible benefits are those benefits of information systems projects that can be quantified and measured in monetary terms.
Intangible benefits are non-monetary advantages gained from information systems projects that are challenging to quantify in financial terms.

## Slide 9: Tangible benefits
Cost saving. Implementing an Enterprise Resource Planning (ERP) system that streamlines business processes, reduces manual efforts, and decreases operational costs.
Increased revenue. Launching an e-commerce platform that expands the customer base and leads to a measurable increase in sales and revenue.
Intangible benefits
Improved customer satisfaction. Enhancing the user interface and functionality of a mobile banking app, leading to increased customer satisfaction and loyalty.
Enhanced organizational image. Implementing sustainable and eco-friendly practices through an information system, positively impacting the organization's reputation and brand image.

## Slide 10: Importance of project initiation and planning meeting.
Understanding project objectives. The meeting provides an opportunity for the new employee to gain a clear understanding of the project's objectives, goals, and expected outcomes.
Building relationships. The meeting allows the new employee to interact with project team members, stakeholders, and the manager, facilitating relationship building and fostering a collaborative work environment.

## Slide 11: Factors to consider while determining the scope of a project.
Project objectives. Ensure a clear definition of the project's objectives and goals. Understand what the project aims to achieve and the specific outcomes it should deliver.
Stakeholders’ expectations. Consider the expectations and requirements of key stakeholders, including clients, end-users, and sponsors.
Project constraints. Identify and understand the constraints that may impact the project, such as budget limitations, time constraints, and resource availability. Ensure that the project scope is feasible within these constraints.
Scope changes and flexibility. Anticipate potential changes in project scope and establish mechanisms for handling scope changes. Define how changes will be evaluated, approved, and incorporated into the project plan to maintain control over the scope.

## Slide 12: Five main project management processes
1. Project Initiation
Initiation is the first phase of the project lifecycle. This is where the project’s value and feasibility are measured.
Project managers typically use two evaluation tools to decide whether or not to pursue a project:
Business Case Document – This document justifies the need for the project, and it includes an estimate of potential financial benefits.
Feasibility Study – This is an evaluation of the project’s goals, timeline and costs to determine if the project should be executed. It balances the requirements of the project with available resources to see if pursuing the project makes sense.
Teams abandon proposed projects that are labeled unprofitable and/or unfeasible. However, projects that pass these two tests can be assigned to a project team or designated project office.

## Slide 13: Tasks in project initiation
Define Objectives: Clearly articulate the goals and objectives of the project.
Identify Stakeholders: Identify and engage with stakeholders to understand their expectations and needs.
Feasibility Analysis: Assess the technical, economic, and operational feasibility of the project.

## Slide 14: Five main project management processes
2. Project Planning
Once the project receives the green light, it needs a solid plan to guide the team, as well as keep them on time and on budget.
Tasks in project planning
Scope Definition: Clearly define the scope of the project, including deliverables and constraints.
Work Breakdown Structure (WBS): Break down the project into manageable tasks and create a hierarchical structure.
Resource Planning: Identify and allocate resources, including human resources, equipment, and materials.
Risk Management: Identify potential risks, assess their impact, and develop mitigation strategies.
Time and Cost Estimation: Develop estimates for project duration and budget.
Quality Planning: Define quality standards and metrics for project deliverables.

## Slide 15: Importance of Project planning
A well-written project plan gives guidance for obtaining resources, acquiring financing and procuring required materials.
The project plan gives the team direction for producing quality outputs, handling risk, creating acceptance, communicating benefits to stakeholders and managing suppliers.
The project plan also prepares teams for the obstacles they might encounter over the course of the project, and helps them understand the cost, scope and timeframe of the project.

## Slide 16: Five main project management processes
3. Project Execution
This is the phase that is most commonly associated with project management.
Execution is all about building deliverables that satisfy the customer. Team leaders make this happen by allocating resources and keeping team members focused on their assigned tasks.
Execution relies heavily on the planning phase. The work and efforts of the team during the execution phase are derived from the project plan.

## Slide 17: Tasks in project execution
Team Formation: Assemble and organize the project team, defining roles and responsibilities.
Task Execution: Implement the project plan by executing the tasks outlined in the WBS.
Communication: Establish effective communication channels among team members and stakeholders.
Monitoring and Control: Regularly monitor project progress, compare it with the plan, and take corrective actions as needed.

## Slide 18: 4. Project Monitoring and Control
Monitoring and control are sometimes combined with execution because they often occur at the same time. As teams execute their project plan, they must constantly monitor their own progress.
To guarantee delivery of what was promised, teams must monitor tasks to track variations from agreed cost and time. This constant vigilance helps keep the project moving ahead smoothly.

## Slide 19: Five main project management processes
5. Project Closure
Teams close a project when they deliver the finished project to the customer, communicating completion to stakeholders and releasing resources to other projects.
This vital step in the project lifecycle allows the team to evaluate and document the project and move on the next one, using previous project mistakes and successes to build stronger processes and more successful teams.
Note:
Although project management may seem overwhelming at times, breaking it down into these five distinct cycles can help your team manage even the most complex projects and use time and resources more wisely.

## Slide 20: Tasks in project closure
Verification: Ensure that all project deliverables meet the specified requirements.
Customer Acceptance: Obtain formal acceptance from the stakeholders or customers.
Document Lessons Learned: Document insights, successes, and challenges faced during the project.
Release Resources: Release project resources and close out contracts.
Project Closure Report: Provide a comprehensive report on project completion.

## Slide 21: REPRESENTING AND SCHEDULING PROJECT PLANS
Project Plan
A project plan is an essential project document that is used to guide the project, and facilitate communication among the stakeholders.
The project plan answers general questions related to the project such as;
Why did the organization undertake the project?
What benefit will the organization obtain from the project?
What are the deliverables or the products of the project will be?
Which parties will be involved in the project?
What is the finish date?
What are the major project milestones?
What are the scope, budget, duration and completion date of the project?
What kind of technology will be used to perform the tasks?
As it is seen from the questions, the project plan deals with the “what” question related to the project.
It provides a general vision for the project.

## Slide 22: REPRESENTING AND SCHEDULING PROJECT PLANS
Project Schedule
It is clear that every project needs a project schedule. Without a project schedule, your project will not achieve the goals in a limited time period. It details what work will be performed and when.
Project Scheduling Steps
Project Scheduling is the act of determining which activities need to get done and which resources will be assigned to complete these activities in a specific period.
There are some steps to be taken in order to create a serviceable schedule
Analyze the project scope and create the WBS (Work Breakdown Structure)
Determine the activities
Determine the resources
Estimate the duration of each activity
Assign the activity relationships
Assign the resources
Detail the schedule and analyze
Monitor and control the schedule

## Slide 23: Gantt and PERT Charts
PERT and Gantt charts are visualization tools that are often used in project management. Both of these charts are used for task scheduling, controlling, and administering the tasks necessary for the completion of a project.
What is the PERT Chart?
PERT Chart is an acronym for (Program Evaluation and Review Technique).
A PERT chart is a project management tool used to schedule, organize, and coordinate tasks within a project.
It is a method to analyze the tasks involved in completing a given project, especially the time needed to complete each task and to identify the minimum time needed to complete the total project.

## Slide 24: Gantt and PERT Charts
What is a Gantt Chart?
A Gantt chart is a visual representation of all your project tasks and deadlines, laid out in a timeline format.
A Gantt chart is the most dependable tool for project planning.
A Gantt chart is a type of horizontal bar chart commonly used in project management, which is a visual view of tasks scheduled overtime.
It provides a graphical visualization of a schedule that helps to plan, coordinate, and track specific tasks (or elements) in a project.
Using a Gantt chart allows all stakeholders to perceive the same schedule information, sets mutually understood expectations, and conducts their efforts according to the desired protocol.
The Gantt chart tool provides a visual timeline for the start and end of tasks, making it clear how tasks are interrelated and perhaps rely on the completion of another before one can start.

## Slide 25: Gantt Chart Vs PERT Chart

## Slide 26: More on Gantt Charts
Visualization: Provides a visual representation of project tasks and their timelines.
Dependencies: Shows dependencies between tasks and their sequence.
Resource Allocation: Helps in allocating resources by indicating task durations.

## Slide 27: More on PERT Charts
Critical Path Analysis: Identifies the critical path and tasks that impact project duration.
Probability and Variability: Incorporates uncertainty by representing task durations as probability distributions.
Complex Projects: Suitable for complex projects with interdependent tasks.

## Slide 28: Comparison of Gantt and PERT Charts
Gantt Chart Advantages:
  Easy to understand and widely used.
  Provides a clear timeline with task dependencies.
  Suitable for small to medium-sized projects.
PERT Chart Advantages:
  Useful for complex projects with many interdependencies.
  Incorporates uncertainty with probability distributions.
  Highlights critical paths that affect project duration.

## Slide 29: PROJECT MANAGEMENT SOFTWARE
Project management software are tools designed to assist project managers and teams in planning, executing, and controlling projects.
Functions may include
  Task distribution,
  time tracking,
  budgeting,
  resource planning,
  team collaboration, and many more. People also refer to project management software as Task Management Software or Project Portfolio Management (PPM).
Managing projects has grown increasingly complex over the past decade. This often leads to large projects particularly information technology undertakings finishing past due, over-budget, and with a lower than predicted return on investment.
Business professionals often rely on a project management system to help them oversee multiple endeavors.
Similarly, companies today can more easily mitigate risk by identifying failing aspects of a project using time tracking software that forecasts completion dates for each phase of the project.

## Slide 30: Functions and features of project management software
Task Management: Assigning, tracking, and managing tasks.
Resource Allocation: Allocating and managing resources effectively.
Communication: Facilitating communication among team members.
Documentation: Storing and managing project-related documents.
Gantt and PERT Chart Creation: Visualizing project plans and timelines.
Collaboration: Enabling team collaboration and information sharing.

## Slide 31: Popular Project Management Software
Microsoft Project: Offers comprehensive project management features, including Gantt charts and resource management.
Asana: Focuses on task and project management, emphasizing collaboration.
Jira: Particularly suited for software development projects, integrating issue tracking and agile methodologies.
Trello: Simple and visual, using boards, lists, and cards for task organization.

## Slide 32: PROJECT MANAGEMENT SOFTWARE
Microsoft Project is a project management software product, developed and sold by Microsoft.
It is designed to assist a project manager in developing a schedule, assigning resources to tasks, tracking progress, managing the budget, and analyzing workloads.
It is part of the Microsoft Office family but has never been included in any of the Office suites.
It is available currently in two editions, Standard and Professional. Microsoft Project's proprietary file format is .mpp.

## Slide 33: Factors you would consider while selecting a project.
Feasibility. Assess the technical, operational, economic, and scheduling feasibility of the project. Determine whether the organization has the resources, expertise, and capabilities to undertake and complete the project successfully.
Resource availability. Evaluate the availability of human resources, budget, technology, and other essential resources required for the project. Ensure that the organization can allocate the necessary resources.
Risk analysis. Conduct a thorough risk analysis to identify potential challenges, uncertainties, and obstacles that may impact the project. Assess the probability and impact of risks and develop mitigation strategies.
Cost benefit analysis. Perform a detailed cost-benefit analysis to evaluate the potential return on investment (ROI) of the project. Compare the expected benefits with the associated costs to determine the financial viability.

## Slide 34: Factors you would consider while selecting a project.
Market demand and trends. Assess the market demand for the product or service that the project aims to deliver. Consider current market trends, customer needs, and competitive landscape to ensure the project's relevance.
Project complexity. Evaluate the complexity of the project in terms of technology, scope, and stakeholder involvement. Consider the organization's experience and capacity to handle projects of similar complexity.
Scalability. Assess whether the project has the potential for scalability, allowing it to grow or adapt to changing requirements in the future. Consider how the project aligns with the organization's long-term growth plans.
Organizational change. Evaluate the potential impact of the project on organizational structure, processes, and culture. Consider how well the organization can manage and adapt to the changes brought about by the project.